## Slide 1
FACTHARBOR
Proceed
Hold cutover
Run the gates
V2 Pipeline
Leadership Execution Bridge
A decision deck that connects architecture intent to the next implementable work orders, control points, and evidence leaders can inspect.
Prepared as External Advisor, Senior Architect, and LLM Expert | 2026-05-16

## Slide 2
LEADERSHIP DECISION
Fund the next gates, not a cutover.
V2 is the right architectural direction, but it is still a hidden execution track. The next decision is execution discipline, not launch approval.
DO
Continue V2 as the clean replacement.
Protect the new pipeline shape and keep V1 in maintenance mode until V2 can prove a full hidden flow.
HOLD
Do not expose meaningful V2 output yet.
Current public behavior remains damaged/pre-cutover. Leadership should block any UI/API success semantics until evidence gates pass.
RUN
Convert approvals into work orders.
Each approval needs allowed files, verifiers, stop conditions, and a dated evidence artifact.
FactHarbor V2 leadership execution bridge
02

## Slide 3
CURRENT STATE
The system has a hidden spine, not a public product path.
This is enough to proceed with controlled implementation. It is not enough to claim analysis quality or launch readiness.
DONE
Hidden Claim Understanding plus source transport owner
Claim Understanding and source packet transport have real pre-cutover machinery. Public result remains intentionally damaged.
READY
2D-A fixture/control parser runner protocol
Current status documents now show deputy approval. The next implementable work order is fixture/control-only child-process protocol.
BLOCKED
Real-byte parsing, evidence semantics, verdict, and cutover
These require later isolation, evidence lifecycle, sufficiency, hidden integration, and public cutover gates.
FactHarbor V2 leadership execution bridge
03

## Slide 4
EXECUTION BRIDGE
Leadership controls the levers; engineering produces evidence.
The bridge makes governance executable by translating each strategic concern into a work order and a visible proof artifact.
LEADERSHIP LEVER
ENGINEERING WORK ORDER
EVIDENCE TO INSPECT
Approval discipline
V2-X2 Gate Register v0
A failing validation script when executable tasks drift from approval state.
Security posture
V2-X1 2D-A runner protocol
Focused tests proving fixture/control-only child process and terminal disposal.
Product safety
V2-X4 public cutover guard
Compatibility tests proving pre-cutover V2 cannot surface success semantics.
Quality proof
V2-X5 hidden integration harness
A no-public-output test from accepted ClaimContract to query-plan handoff.
FactHarbor V2 leadership execution bridge
04

## Slide 5
EXECUTION RUNWAY
Six work orders make the next sprint executable.
The sequence is intentionally conservative: finish approved protocol work, add a gate register, repair drift, then harden cutover and hidden integration.
X0
Confirm approval
Deputy reviewers
DOCS ACCEPTED
X1
2D-A protocol
Runtime owner
FIRST CODE TASK
X2
Gate Register v0
Architecture
NEXT CONTROL
X3
Query drift
LLM + gateway
PROMPT APPROVAL
X4
Cutover guard
API + web
FAIL CLOSED
X5
Hidden harness
Runtime
NO LIVE JOBS
FactHarbor V2 leadership execution bridge
05

## Slide 6
LEADERSHIP ASKS
Three decisions connect leadership to execution this week.
These are concrete approvals with boundaries. They avoid the failure mode of approving architecture while leaving execution ambiguous.
01
Accept 2D-A as the active approved source package.
If the current dirty approval edits stand, X0 is done. Engineering can start X1 inside the exact allowed file envelope.
02
Require Gate Register v0 before more executable gates accumulate.
Leadership should inspect a register diff, not prose memory, before treating a V2 gateway as approved.
03
Keep the public and live boundary closed.
No meaningful V2 API/UI/report output, live jobs, broad validation, SR, or cache IO until hidden gates have evidence.
FactHarbor V2 leadership execution bridge
06

## Slide 7
FIRST ENGINEERING TICKET
V2-X1 is narrow enough to implement now.
The ticket succeeds only if it stays fixture/control-only. Any real fetched-byte parsing belongs to later OS-level isolation work.
Allowed files
Parser, packet sink, runner protocol, worker CJS, focused runtime tests, boundary guard.
Required behavior
Child process via process.execPath, shell:false, windowsHide:true, pipe stdio, stripped env, disposal on terminal paths.
Verifier
Focused analyzer-v2-runtime tests, source-acquisition tests, analyzer-v2 tests, web build, git diff checks.
STOP IF
A dev-only loader is needed.
Inherited env, filesystem, network, worker threads, vm, native addons, provider/cache/SR imports are needed.
Real fetched bytes are consumed.
FactHarbor V2 leadership execution bridge
07

## Slide 8
GOVERNANCE TICKET
V2-X2 makes approval state observable.
The Gate Register is not a second authority. It is the machine-readable view that reveals whether source packages, policy, prompt sections, and verifiers agree.
1
register row per executable V2 gate
0
silent drift tolerated
5
minimum evidence fields leaders inspect
What it stores
sliceId, taskId, status, prompt profile, schema, policies, source package, approval pointer, allowed files, verifiers, live eligibility.
What it catches
Query planning executable in gateway policy while static policy or prompt metadata still lag.
What it prevents
Architecture approval turning into hidden execution without a testable evidence trail.
FactHarbor V2 leadership execution bridge
08

## Slide 9
SAFETY TICKET
Public cutover must be blocked by contract, not convention.
V2 can contain future fields before it is public-ready. Compatibility layers must refuse to treat partial V2 as a successful report.
Cutover discussion begins only after hidden evidence lifecycle and compatibility guards are green.
FactHarbor V2 leadership execution bridge
09

## Slide 10
30/60/90 PATH
The plan keeps momentum without pretending V2 is launch-ready.
Leadership should review evidence bundles at each checkpoint, not ask for another broad architecture narrative.
0-2 WEEKS
Protocol and controls
X1 2D-A implementation
X2 Gate Register v0
X3-A policy drift plan
2-4 WEEKS
Safety and hidden flow
X3-B prompt metadata if approved
X4 public cutover guard
X5 hidden integration harness
AFTER GATES
Evidence lifecycle
2D-B OS-level isolation
2D-C inert real-byte parser
Evidence applicability and extraction
FactHarbor V2 leadership execution bridge
10

## Slide 11
LEADERSHIP CHECKPOINT
Use five yes/no questions at every V2 steering review.
A single no keeps V2 in infrastructure stage. That is governance working as designed.
Is 2D-A approval recorded and accepted as the active state?
YES / NO
Is the Gate Register catching policy and prompt drift?
YES / NO
Is query planning consistent across gateway, static policy, prompt metadata, and tests?
YES / NO
Is public V2 exposure blocked by contract, not convention?
YES / NO
Can hidden Claim Understanding to query-plan handoff pass without public output?
YES / NO
FactHarbor V2 leadership execution bridge
11

## Slide 12
CLOSING RULE
The next meeting should review evidence, not prose.
Ask for four artifacts. If they exist and pass, the team has earned the next gate. If not, the architecture is still ahead of execution.
2D-A focused verifier output.
Gate Register validation output.
Cutover guard compatibility tests.
Hidden integration harness preview.
Proceed only when the evidence is green.
Until then: continue V2, keep V1 public, and hold cutover language.
FactHarbor V2 leadership execution bridge
12