## Slide 1
FactHarbor V2 Pipeline
Revision B
Leadership is now steering execution gates, not approving a vague pipeline direction.
CURRENT
X1, X2, X3-A and X4 are implementation-complete
BLOCKED
X3-B prompt alignment needs explicit prompt approval
NEXT
Select the next low-risk gate from the reviewed V2 action plan

## Slide 2
The leadership question changed
The earlier bridge still helped frame the operating model. Its gate status is now outdated.
Do not ask leadership to start X1-X4.
Those gates are already recorded as implementation-complete in the current status docs.
Presenting them as pending would disconnect governance from the actual repo state.
Ask for the next execution decision.
Option A: approve X3-B prompt frontmatter/text alignment.
Option B: keep prompts frozen and select the next low-risk V2 gate.
Either option needs an explicit artifact, owner, verifier, and stop condition.
FactHarbor V2 Pipeline - Revision B - 2026-05-16
Leadership execution bridge

## Slide 3
Current V2 state, as of 2026-05-16
Source of truth: Docs/STATUS/Current_Status.md, Docs/STATUS/Backlog.md, and the X4 handoff.
DONE
Implementation gates through X4
7A through X4 are complete. X4 blocks accidental public V2 verdict, truth, confidence, markdown, and API projection before explicit cutover.
BLOCKED
X3-B prompt alignment
The remaining drift is prompt/frontmatter/text alignment. It needs Captain or LLM Expert prompt approval before any prompt edit.
OPEN
Next low-risk gate
If prompt approval is not granted, choose the next gate from the reviewed action plan only after a fresh low-risk check.
FactHarbor V2 Pipeline - Revision B - 2026-05-16
Leadership execution bridge

## Slide 4
Connect leadership to execution with four controls
Each gate should have a decision owner, engineering owner, proof artifact, and stop condition.
Gate
Leadership decision
Engineering proof
Stop condition
X3-B prompt alignment
Approve prompt edit authority
Prompt diff plus frontmatter drift tests
No explicit prompt approval
Next V2 code gate
Pick the next low-risk package
Source package, tests, build, diff check
Touches live/public/cache/SR/evidence
Public V2 exposure
Do not approve yet
X4 remains fail-closed
Any meaningful V2 verdict leaks publicly
FactHarbor V2 Pipeline - Revision B - 2026-05-16
Leadership execution bridge

## Slide 5
X4 is complete, but it is not cutover
The right leadership message is safety posture, not launch readiness.
What X4 now does
Requires schema 4.0.0-cb.
Requires pipeline claimboundary-v2.
Requires publicCutoverStatus approved.
Otherwise public projections fail closed.
What X4 does not do
It does not approve public V2 cutover.
It does not make damaged V2 reports meaningful.
It does not allow live jobs, evidence generation, SR/cache integration, or parser consumption of real fetched bytes.
FactHarbor V2 Pipeline - Revision B - 2026-05-16
Leadership execution bridge

## Slide 6
The immediate fork is explicit
Leadership can decide without reading implementation detail, because each path has a clear authority boundary.
A
Approve X3-B prompt alignment
Use this path only if Captain or LLM Expert explicitly approves prompt edits. Output: a topic-neutral prompt/frontmatter fix with focused drift tests.
B
Keep prompts frozen and choose next gate
Use this path if prompt approval is not granted today. Output: a source package for the next low-risk code gate, reviewed before implementation.
FactHarbor V2 Pipeline - Revision B - 2026-05-16
Leadership execution bridge

## Slide 7
Use a negative screen before choosing the next gate
A candidate is not low-risk if it pulls future blocked capability forward.
NO LIVE JOBS
No Captain canary or validation batch until a live-smoke gate makes it meaningful
NO PUBLIC V2
No meaningful V2 verdict/truth/confidence exposure beyond X4 blocking
NO REAL-BYTE PARSE
Parser consumption of real fetched bytes remains blocked by later reviewed gates
NO PROMPT DRIFT
Prompt/model/config/schema edits require their own approval path
NO CACHE OR SR
Cache IO and Source Reliability integration stay out of the next small slice
NO V1 CLEANUP
V1 remains maintenance-only until V2 cutover readiness
FactHarbor V2 Pipeline - Revision B - 2026-05-16
Leadership execution bridge

## Slide 8
Every next gate should fit on one execution packet
This is the artifact that keeps leadership, architecture, and development synchronized.
1
Scope envelope
Allowed files, forbidden files, and exact source boundaries.
2
Acceptance criteria
Observable behavior plus explicit non-goals and blocked behaviors.
3
Verifier set
Focused safe tests, build, gate checks, and diff hygiene.
4
Stop conditions
The moment the slice touches prompt, live, public, cache, SR, evidence, parser real-byte, or V1 cleanup scope.
FactHarbor V2 Pipeline - Revision B - 2026-05-16
Leadership execution bridge

## Slide 9
Recommendation for the next 48 hours
Make the decision small, explicit, and reviewable.
1. Record X4 as complete in the leadership narrative
Do not sell it as a launch gate. Sell it as a safety guard that prevents accidental public V2 metric exposure.
2. Ask Captain/LLM Expert for X3-B prompt authority
If yes, draft the exact prompt package. If no, leave prompts frozen and move to the next code gate.
3. Create the next-gate source package before coding
Choose from the reviewed action plan only after verifying that it avoids every blocked capability.
4. Require a red/green evidence artifact
No next gate is complete without focused tests, build or gate checks, and a handoff that states residual risk.
FactHarbor V2 Pipeline - Revision B - 2026-05-16
Leadership execution bridge

## Slide 10
Leadership ask
A simple decision set keeps execution moving without weakening the guardrails.
Decide these three items in order
1. Is X3-B prompt alignment approved now?
2. If not, which reviewed low-risk code gate is next?
3. Who owns the acceptance artifact and who can stop the slice?
DEFAULT RECOMMENDATION
Do not edit prompts unless approval is explicit. Prepare the next source package and keep X4 as the public safety guard.
NON-NEGOTIABLE
No live jobs, public cutover, real-byte parser consumption, cache/SR, evidence/report generation, or V1 cleanup through this decision.
FactHarbor V2 Pipeline - Revision B - 2026-05-16
Leadership execution bridge