## Slide 1
External Architecture Review
FactHarbor V2 Pipeline
Leadership assessment of architecture, prompts, source code, and implementation process
Proceed deliberately
No public cutover
Pre-cutover
Prepared 2026-05-16 | External Advisor, Senior Architect and LLM Expert lens

## Slide 2
Executive Verdict
V2 is the right replacement strategy, but it is still infrastructure-stage and must not be treated as a product runtime.
Continue
The architecture fixes the right class of problems.
Clean-room V2 boundary reduces inherited V1 complexity.
LLM-owned semantic tasks align with multilingual and neutrality rules.
Hidden runtime and byte custody are appropriately conservative.
Do not cut over
End-to-end analytical quality is not proven yet.
Public V2 still returns a damaged pre-cutover envelope.
Evidence extraction, sufficiency, verdicting, and report generation are not V2-complete.
Static approvals and prompt/model policy must move to durable governance.
FactHarbor V2 Pipeline Assessment | External Advisor Review | 2026-05-16

## Slide 3
Current Maturity Map
Implemented slices are valuable, but they are not yet a functioning replacement pipeline.
Claim Understanding
Hidden executable
Direct text only; internal artifacts.
Query Planning
Hidden executable
Approved internally; not orchestrator-integrated.
Source Acquisition
Transport/security slice
Candidate and byte handoff; no evidence output.
Parser + Evidence
Blocked
No real-byte parser consumption or extraction.
Boundary + Verdict
Blocked
No V2 Gate 4, aggregation, or report writer.
Bottom line: V2 has credible foundations. Leadership should judge it by readiness gates, not by the number of completed infrastructure slices.
FactHarbor V2 Pipeline Assessment | External Advisor Review | 2026-05-16

## Slide 4
What Is Working
The design choices that deserve protection as V2 moves toward end-to-end execution.
1
Clean replacement boundary
No V1 analyzer imports or mechanism carry-forward inside V2 runtime surfaces.
2
Typed stage contracts
ClaimContract, EvidenceCorpus, BoundarySet, VerdictSet, and ReportResult are the right ownership model.
3
LLM-owned semantics
Prompted tasks own meaning, relevance, probative value, sufficiency, and verdict reasoning.
4
Hidden execution posture
Provider calls, source acquisition, and real-byte handoff remain non-public while quality gates mature.
5
Warning materiality doctrine
Warnings are intended to reflect verdict impact, not internal plumbing noise.
6
Source transport hardening
SSRF controls, redirect denial, byte caps, JSON/content checks, and no-cache defaults are unusually strong early.
FactHarbor V2 Pipeline Assessment | External Advisor Review | 2026-05-16

## Slide 5
Principal Risks
The risks are manageable, but only if they are treated as launch blockers rather than cleanup items.
Governance drift
Approvals, task state, and slice status are spread across WIP docs, handoffs, code constants, and status files.
Create one V2 Gate Register with approvals, commit, allowed files, blocked surfaces, verifier commands.
Prompt authority gap
Runtime loaders read disk prompt files while V2 prompt governance is supposed to be UCM/task-policy owned.
Execute approved UCM prompt blobs by hash, or enforce disk-to-UCM hash equality as a temporary bridge.
Integration gap
Hidden units exist, but Claim Understanding, Query Planning, Source Acquisition, and Evidence are not integrated end-to-end.
Build a hidden integration harness that still returns damaged public output.
Public leakage risk
Compatibility code can read V2 verdict fields before product cutover is complete.
Add explicit public cutover approval in the result contract and API/UI adapters.
V1 semantic debt
V1 still contains deterministic semantic heuristics that V2 must not inherit.
Quarantine or migrate to batched LLM assessors before migration.
FactHarbor V2 Pipeline Assessment | External Advisor Review | 2026-05-16

## Slide 6
Prompt and Model Governance
Prompt hygiene is strong; execution authority is the weak point to fix before broader LLM tasks run.
Strong baseline
The V2 prompt is generic, task-scoped, and language-preserving.
No topic-specific examples were found in the reviewed V2 sections.
Gate 1 excludes research, truth assessment, confidence, and report writing.
Evidence prompts explicitly reject provider rank and wording overlap as semantic proxies.
Required fix
Move execution authority from static files to versioned task policy.
Query planning is executable, but prompt frontmatter still marks only Claim Understanding as required.
Model tier, temperature, retry, token, and timeout settings are hardcoded TypeScript today.
Language readiness needs an explicit non-und contract before broader query planning.
FactHarbor V2 Pipeline Assessment | External Advisor Review | 2026-05-16

## Slide 7
Source Acquisition and Parser Boundary
The transport slice is disciplined; the parser step is the next security and architecture inflection point.
Boundary stays structural
Source acquisition may fetch and structure, but must not decide relevance, credibility, probative value, warnings, or verdict meaning.
Real bytes are HMAC/provenance-bound and disposed after hidden handoff; parser consumption remains blocked.
The next parser design should prove no network, env, file, secret, or public-surface leakage.
Approve parser isolation
No in-process parser trust
No semantic parser output
Add ID-prefix contract tests
Preserve byte-free public outcomes
FactHarbor V2 Pipeline Assessment | External Advisor Review | 2026-05-16

## Slide 8
Implementation Process
The process is protecting quality, but it now needs consolidation to stay operable.
Keep
Slice gates, source packages, focused verification, debt-guard recovery.
The gated replacement model is the right posture for a high-trust LLM pipeline.
Sub-slice reviews have already caught real capability-channel issues before public exposure.
Change
Make state machine-readable before governance becomes its own failure mode.
Generate WIP checklist sections from a Gate Register instead of repeating blocked-scope prose.
Record approval body, approval pointer, commit, verifier, allowed files, and live-job eligibility in one register.
FactHarbor V2 Pipeline Assessment | External Advisor Review | 2026-05-16

## Slide 9
Pre-Cutover Readiness Gates
A leadership checkpoint should require these gates before public V2, V1 cleanup, or broad validation spend.
1
Task policy and UCM authority
Prompt content, model settings, cache policy, approval, and active hashes are one versioned runtime snapshot.
2
Hidden end-to-end evidence flow
Claim Understanding to Query Planning to Acquisition to Evidence Corpus runs internally while public output stays blocked.
3
Parser isolation approved
Child process or stronger isolation with no network/env/file/secret leakage and byte lifecycle tests.
4
LLM-owned evidence semantics
Applicability, extraction, sufficiency, probative value, and scarcity stay out of deterministic code.
5
ReportResult authority
One writer owns verdict, confidence, warnings, evidence transparency, and compatibility adapters.
6
Replay and comparator validation
Captain-defined inputs, comparator reports, Q-code checks, multilingual neutrality, and rollback profiles.
FactHarbor V2 Pipeline Assessment | External Advisor Review | 2026-05-16

## Slide 10
Leadership Decisions
The next operating decision is not whether V2 is worthwhile. It is how to keep it from inheriting V1 complexity in a new form.
1
Continue V2 as the strategic path
The replacement architecture is directionally correct and materially better aligned with FactHarbor trust goals.
2
Declare static approval/model policy removal a P1 milestone
Do not let temporary code constants cross the broad-execution boundary.
3
Fund the readiness register and drift tests
One manifest should join prompt section, schema, gateway policy, model policy, cache policy, approval, and active hash.
4
Require a launch-quality validation phase
Stored-packet replay, comparator reports, input neutrality, multilingual scenarios, warning materiality, and rollback before public cutover.
FactHarbor V2 Pipeline Assessment | External Advisor Review | 2026-05-16